Minutes from 3/17/26 meeting

Those in Attendance were John Petrylak, Chairman, Mariann Petrylak Board Member, Lou Onore, Board Member, Jackie Houser, Board Member; Crissy Zimmerman Treasurer/ Secretary; Solicitor Shane Hobbs; Engineer Tom Schreffler, also, Engineer Matt Quinn Entech Engineers

Absent: Tom Zuzick

Attendees: Edwina Matuszkiewicz

Motion to approve minutes from February meeting- 1st Lou Onore and 2nd Mariann Petrylak.

Motion to pay bills: 1st Lou Onore and 2nd John Petrylak

Treasurers report was read.

Motion to accept the Treasurers report: 1st Mariann Petrylak and 2nd Jackie Houser

Plant operator report:

George Myers presented his report over the phone, he stated the daily flows are average 28,000 gallons January and February. High numbers were 34000 and February is 42,000 still working with Moyers and flow meters are working correctly, George thinks numbers are low but he isn’t sure. BOD were very low numbers this month. George asked if Domanic installed the fittings and it was stated no so George will call him and tell him to get it done ASAP.

Motion to accept plant operator report 1st   Lou Onore and 2nd John Petrylak

Engineer report:  Tom Schreffler stated went over the packet that he gave to each board members. Project about 89% complete. Light-Heigel went over the bill from Eagle Eye and would like to request that the bill gets paid in the amount of 190,572.90 doesn’t include the 4 change orders. He stated other items should be installed this are all listed in the engineer report. 2 muffin monsters and possibly handrails should only be left in the final projected amount. For the finalized bills and change orders John Petrylak and Lou Onore will meet with Tom Schreffler.

Motion to pay Eagle Eye the amt of 190,572.90 1st Lou Onore and 2nd Mariann Petrylak.

Motion to pay Light-Heigel the amt of 7,271.36 1st Lou Onore and 2nd John Petrylak.

Motion to accept the engineers report: 1st   Lou Onore and 2nd John Petrylak

2nd Engineer report: Matt Quinn spoke he gave his professional and personal levels for the board to get a handle on his qualifications. John asked does Entech have an inspector to inspect properties. Matt explained they do have someone who watches and views the work being done to make sure it is done properly. Does Entech have capability to do air testing and Matt stated most times that comes back on the homeowner. John asked about the CAP report Matt submitted 3 copies and he has been in contact with Myers. Matt stated they are on track to having it complete on time.

Motion to accept the 2nd engineers report: 1st   Lou Onore and 2nd John Petrylak

Solicitor Report: Shane spoke about the Tambasco property and John supplied a copy of a map. Discussion was in reference to the lateral and main and the hook up for a new dwelling to be built. Shane will reach out to the realtor in reference to the sale and the questions that he has. Update on Acorn Estates No J-938.26 was filed as a new one. Bowed pipe 149 feet of 8in sewer line was replaced on 924 and backed up and was the potential to flood homes, Crissy will check with EMC to see if this can be covered. Shane also spoke about changing the resolution to include items for the first resolution for modifications. John spoke if during the smoke test and the homeowner states that we can’t come on the property, what can we do. John asked can charge double until they complete the smoke test. Shane states that as a utility that we have the right to enter properties as long as we give notice to the homeowners.

1st motion to accept this resolution 1st Lou Onore 2nd Jackie Houser.

Motion to accept solicitors report:  1st Mariann Petrylak and John Petrylak

Old Business:

Delinquent accounts were discussed. Crissy will go over these and send an email as to which ones should be the first to be shut off April 1, 2026.

Tank rehabilitation was discussed was covered in engineer report.

New Business: The Labuda property on Cranberry Alley homeowner states he is not paying it and we should contact Biros and the authority asked Shane to make a 15 day follow up call to the homeowner and it is his responsibility.

Shane stated that he spoke with individual that did state we can’t keep more then 500.00 interest from the state grant and it is in the contract.

Date of next meeting will be April 21, 2026 @ 6:00 p.m.

Motion to adjourn at 7:55 p.m. by Lou Onore & 2nd by John Petrylak

Respectfully,

Christine Zimmerman

Secretary/Treasurer